## Slide 1: Agile Metrics that Matter
Prachi Maini
Manager, QA Engineering
Morningstar, Inc.

## Slide 2: Executive Summary
The Concept
Define Metrics that can be used by Agile teams and Team management
The Opportunity
Reduced costs
The Potential
Auto Generate using exposed APIs provided by various tools
Increased team satisfaction

## Slide 3
Independent investment research & management firm headquartered in Chicago.
Consumer report for securities.
Agile Squads (5-7dev, 1-2 QA, product owner, scrum master, designer).
Two week sprints.
Toolset
  QAC for test case management
  Selenium for functional automation
  ReadyAPI for webservices
  Webload for Performance

## Slide 4: Why Do We Need Metrics
Drive strategy and direction.
Provide measurable data and trend to the project team and management.
Ensure that the project remains on track.
Quantify risk and process improvements.
Ensure customer satisfaction with the deployed product.
Assist with resource/budget estimation and forecasting.

## Slide 5: Effective Metrics
Metrics should be clearly defined so the team or organization can benchmark its success.
Secure buy-in from management and employees.
Have clearly defined data and collection process.
Are measurable and shared.
Can be automatically generated and scheduled.

## Slide 6: Agile QA Dashboard
Metrics are role agnostic.
Focus on trends rather than absolute values.
Used by teams to perform introspection on their own performance and feed into release planning
Core Agile metrics should not be used to compare different teams or focus on underperforming teams.
Notes: Agile focuses on continuous improvement
Agile defines team members as anyone responsible for project execution and delivery which include developer, QA and documentation

## Slide 7: Project Progress
Burndown Chart
  Graphical representation of work remaining vs time.
Committed vs Completed
  The percentage of points completed by the squad as a percentage of the committed points for the sprint
  Tech Category
  This helps identify how an agile team is spending its time. The possible values for tech category can be client customization, new product development, operations or maintenance.

## Slide 8
Committed vs Completed | Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
Committed | 148 | 105 | 98 | 53 | 154
Completed | 74 | 87 | 75 | 51 | 125
Chart: Committed vs Completed
| Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
Committed | 148 | 105 | 98 | 53 | 154
Completed | 74 | 87 | 75 | 51 | 125
Tech Category | Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
Client Customization | 0 | 0 | 0 | 6 | 16
New Product Development | 157 | 171 | 91 | 144 | 109
Maintenance | 57 | 54 | 52 | 46 | 59
Other | 23 | 10 | 0 | 0 | 0
Chart: Work done by Tech Category
| Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
Other | 23 | 10 | 0 | 0 | 0
Maintenance | 15 | 16 | 18 | 12 | 14
New Product Development | 57 | 71 | 60 | 70 | 50
Client Customization | 5 | 6 | 10 | 2 | 12

## Slide 9: What To Watch For
The team finishes early sprint after sprint because they are not committing enough points
The team is not meeting its commitment because they are overcommitting each sprint.
Burndown is steep rather than gradual because work is not broken down into granular units.
Scope is often added or changed mid-sprint.

## Slide 10: Velocity
Velocity
  Points of work completed by an agile team within a given sprint
Adjusted Velocity
  Points of work completed by an agile team accounting for holidays, team absence etc.
  Calculated as velocity / available man days.
  Running average of last three sprints is reported.

## Slide 11
Chart: Adjusted Velocity
| Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
Adjusted Velocity | 83.4286 | 102.3529 | 86.9565 | 54.4 | 125
Avg Velocity (Last 3 Sprints) | 88 | 90 | 90.9127 | 81.2365 | 88.7855
Capacity | Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
Team Size | 8 | 8 | 8 | 8 | 8
Available Days | 80 | 80 | 80 | 80 | 80
Unavailable Days | 10 | 12 | 11 | 5 | 0
Net Days (Capacity) | 70 | 68 | 69 | 75 | 80
Velocity |  |  |  |  | 
Total Points Completed | 73 | 87 | 75 | 51 | 125
Adjusted Velocity | 83 | 102 | 87 | 54 | 125
Avg Velocity (Last 3 Sprints) | 88 | 90 | 91 | 81 | 89

## Slide 12: What To Watch For
An erratic average velocity over a period of time requires revisiting the team’s estimation practices.
Are there unforeseen challenges not accounted for when estimating the work
DO NOT
Use velocity to compare two different teams since the level of work estimation is different from team to team
Use velocity to identify lower performing teams.

## Slide 13: Quality of Code
First Pass Rate
  Used for measuring the amount of rework in the process
  Defined as number of test cases passed on first execution.
    FPR = Passed\Total on First Execution
  For stories that deal with the development of new APIs or Features
  For stories that deal with addendums to APIs or Features FPR should include regression.

## Slide 14
Story | Total TCs | Pass | Fail | FPR
Navy |  |  |  | 
PHX-10112 | 2 | 1 | 1 | 0.5
PHX-10411 | 8 | 6 | 2 | 0.75
PHX- 10382 | 15 | 8 | 7 | 0.8
PHX- 7703 | 10 | 6 | 4 | 6
PHX - 10336 | 1 | 1 | 0 | 1
 | 34 | 21 | 13 | 0.62

## Slide 15: What To Watch For
Lower first pass rates indicate that Agile tools like desks checks , unit testing are not used sufficiently.
Lower first pass rate could indicate lack of understanding of requirements.
Higher first pass rate combined with high defect rate in production could indicate lack of proper QA.

## Slide 16: Bug Dashboard
  Net Open Bugs / Created vs Resolved
    This gives a view of the team flow rate. Are we creating more technical debt and defects than what the team can resolve.
  Functional Vs Regression Bugs Trend
    This helps identify the defects found in new development vs regression.
  Defects Detected in
    This helps identify the environment in which the defect is detected. (QA, Staging, UAT, Production)
    For defects detected in environment higher than QA, an RCA is needed.

## Slide 17
 | Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
Bugs Opened | 68 | 36 | 33 | 41 | 17
Bugs Closed | 30 | 30 | 16 | 38 | 15
Net Open Bugs | 438 | 444 | 461 | 464 | 466
Chart: Net Open Bugs
| Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
Net Open Bugs | 438 | 444 | 461 | 464 | 466
Chart: 
| Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
Regression | 16 | 24 | 16 | 38 | 40
Feature | 68 | 36 | 33 | 41 | 17
 | Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
Regression | 16 | 24 | 16 | 38 | 40
Feature | 68 | 36 | 33 | 41 | 17
Defects : Regression vs Feature
Defects : Net Open Defects

## Slide 18
 | Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
QA | 25 | 30 | 28 | 30 | 32
Staging | 5 | 4 | 4 | 4 | 3
UAT | 1 | 3 | 1 | 3 | 1
Prod | 2 | 1 | 2 | 1 | 4
Chart: 
| Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
QA | 25 | 30 | 28 | 30 | 26
Stg | 5 | 4 | 4 | 4 | 3
UAT | 1 | 3 | 1 | 3 | 1
Prod | 2 | 1 | 2 | 1 | 8
 | Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
Code | 15 | 21 | 21 | 22 | 19
Config | 5 | 4 | 4 | 6 | 3
Requirements | 1 | 3 | 1 | 3 | 1
Hardware | 2 | 1 | 2 | 1 | 8
Data | 2 | 9 | 7 | 4 | 5
Chart: 
| Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
Code | 15 | 21 | 21 | 22 | 19
Config | 5 | 4 | 4 | 6 | 3
Requirements | 1 | 3 | 1 | 3 | 1
Hardware | 2 | 1 | 2 | 1 | 8
Data | 2 | 9 | 7 | 4 | 5
Chart: 
| Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
QA oversight | 15 | 21 | 21 | 22 | 19
Environment | 5 | 4 | 4 | 6 | 3
Requirements | 1 | 3 | 1 | 3 | 1
Existing Issue | 2 | 1 | 2 | 1 | 8
Data | 4 | 4 | 5 | 4 | 6
 | Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
QA oversight | 15 | 21 | 21 | 22 | 19
Environment | 5 | 4 | 4 | 6 | 3
Requirements | 1 | 3 | 1 | 3 | 1
Existing Issue | 2 | 1 | 2 | 1 | 8
Data | 4 | 4 | 5 | 4 | 6
Defects : Root Cause (Non Production)
Defects Found By Environment
Defects : Root Cause (Production)

## Slide 19: What To Watch For
An increase in regression bug count indicates the impact of code refactoring.
An increase bug count in non-QA environment due to environment differences requires revisiting the environment strategy.
An increase bug count in non-QA environment due to QA oversight requires revisiting the testing strategy.

## Slide 20: Automation
Number of automated test cases
  Percentage of automated test cases as part of total automation candidates
  Percentage of automated test cases as part of total test cases
  Can be reported separately for API , Functional , Migration testing
Defects Found by Automation
  Number of defects found via automation and manual testing

## Slide 21
V2 Functional Test Cases | Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
# of Total Test Cases | 2444 | 2611 | 2684 | 2782 | 2822
# of Automatable Test Cases | 1541 | 1642 | 1690 | 1755 | 1774
# of Test Cases Automated | 1138 | 1234 | 1267 | 1339 | 1351
% Coverage of Automatable Test Cases | 73.85% | 75.15% | 74.97% | 76.30% | 76.16%
% Coverage of Total Test Cases | 47% | 47.26% | 47% | 48.13% | 48%
Chart: 
| Sprint 74 | Sprint 75 | Sprint 76 | Sprint 77 | Sprint 78
# of Total Test Cases | 2444 | 2611 | 2684 | 2782 | 2822
# of Automatable Test Cases | 1541 | 1642 | 1690 | 1755 | 1774
# of Test Cases Automated | 1138 | 1234 | 1267 | 1339 | 1351
% Coverage of Automatable Test Cases | 0.73848 | 0.75152 | 0.7497 | 0.76296 | 0.76156
% Coverage of Total Test Cases | 0.46563 | 0.47262 | 0.47206 | 0.48131 | 0.47874
Chart: AEM Regression Testing Window
| 42370 | 42461
Execution Time (Average - min) | 85 | 13
Analysis Time (Average - min) | 48 | 10
Total Time (Average - Min) | 133 | 23
Automation Progress

## Slide 22: What to watch for
A decrease in automation coverage could indicate that a lot of automation capacity is being spent in script maintenance.
The coverage helps in identifying the percentage of application that can be effectively monitored and regressed on a recurring basis

## Slide 23: Team Sentiments
Survey questions distributed to Agile Teams
  Team members are anonymously asked to rate on a scale of 1 to 10 on questions pertinent to the project. Example of question include but are not limited to
    Understanding of the vision of the project
    Quality of the user stories
    Collaboration between team members
  Responses are tabulated and shared with the team
  Trends are noted over time to identify teams alignment with the company and project vision and general satisfaction with the project and the company

## Slide 25: Thank You!!
Questions
Prachi Maini
prachi.maini@morningstar.com
pmaini@gmail.com
https://www.linkedin.com/in/prachimaini
Phone: 630-818-6472